## Slide 1
ACE INSTITUTE OF MANAEGMENT
StockSmart: Inventory Management System
Under Supervision of Mr. Sanju Shrestha
Diya Manandhar, Shreyas Regmi, Avash Shrestha, Krishala Pokhrel

## Slide 2
1
Table of Contents
  Project Overview
  Commitments from Proposal Defense
  Feedback Received During Proposal Defense
  Overall Progress Summary
  Tools and Technologies Used
  Gantt Chart
  Current Achievements
  Live Demo
  Future Work Before End-Term Defense
  Conclusion
1

## Slide 3
‹#›
Project Overview (Precap)
  What StockSmart Is:
    A centralized, web-based inventory and point-of-sale (POS) management system for SMEs
  Problem Being Solved:
    Manual stock tracking causes stock-outs, overstocking, expired goods, and revenue loss
  Target Users:
    Small shops, supermarkets, warehouses, and wholesalers with limited IT staff
  Main Objectives:
    Centralized real-time tracking, automated low-stock/expiry alerts, simple and affordable for SMEs
2

## Slide 4
‹#›
Commitments from Proposal Defense
Commitment Made | Current Status | Evidence of Completion
Complete database design | Designed | Schema designed in stocksmart.sql and in active use by backend APIs
Develop inventory management module | Done | inventory.html — live stock, locations, reorder alerts
Create dashboard with analytics | Done | dashboard.html — stats, charts, activity feed
Build POS / checkout module | Done | checkout.php + cart.php — session cart
Testing & deployment | In Progress | Unit testing ongoing
3

## Slide 5
‹#›
Feedback Received During Proposal Defense
Feedback / Suggestion | Action Taken | Current Result
Re-prepare the Gantt chart | Prepared a revised project timeline showing remaining tasks and durations | Updated Gantt chart added to this presentation
Add a homepage | Built index.html as a static landing page introducing StockSmart | Homepage completed and linked into site navigation
4

## Slide 6
‹#›
Overall Progress Summary
  Estimated Completion: ~60%
  Major Milestones Achieved:
    Database schema designed
    Homepage, Products, Inventory, Dashboard, and POS Checkout modules built
    Consistent UI applied across all pages
  Current Status:
    Core inventory-to-checkout flow works end-to-end; testing and deployment still in progress
5

## Slide 7
‹#›
Tools and Technologies Used
Technology | Purpose | Current Usage
PHP 8 (native, PDO) | Backend framework & business logic | Powers checkout, cart, and JSON API endpoints
MySQL | Relational database | Stores products, inventory, orders, users
HTML / CSS / JS/ Figma | Frontend structure & interactivity | All pages: dashboard, inventory, products, POS
XAMPP | Local Apache + MySQL server | Local development environment
phpMyAdmin | Database administration | Schema management & query testing
GitHub | Version control & collaboration | Source code hosting and team collaboration
MySQL Server | Production database server | Using both through Xampp and In VPS
Apache Web Server | Serves PHP pages and APIs | Used locally via XAMPP and in VPS
Ubuntu VPS | Deployment target server | currently hosted at stocksmart.live domain
6

## Slide 8
‹#›
Gantt Chart
7

## Slide 9
‹#›
Current Achievements
  Homepage — Done
    homepage.html: static landing page introducing StockSmart to visitors
  Products Module — Done
    products.php: CRUD JSON API over products + inventory; products.html performs add/edit/delete via fetch()
  Inventory Module — Done
    inventory.php: per-warehouse stock, reserved/available quantities, stock-status counts, and activity feed
  Dashboard Module — Done
    dashboard.php: weekly sales, low-stock/expiry alerts
  POS / Checkout Module — Done
    checkout.php: session cart, discounts, order saved to orders/order_items
8

## Slide 10
‹#›
Live Demo
9

## Slide 11
‹#›
Future Work Before End-Term Defense
  Remaining Tasks:
    Implement login & role-based access control; complete unit & integration testing; fix identified bugs
  Testing Plan:
    Functional testing of all modules + user acceptance testing with sample SME data
  Documentation Plan:
    Finalize SRS, ER diagrams, user manual, and final report
  Timeline: 2 weeks testing, 1 week deployment, 1 week documentation before End-Term Defense
10

## Slide 12
‹#›
Conclusion
  Current Progress:
    ~60% complete; Homepage, Products, Inventory, Dashboard, and POS Checkout modules functional
  Objectives Achieved:
    Centralized inventory tracking, low-stock alerts, and a simple affordable design — core objectives largely met
  Readiness for End-Term Defense:
    Core inventory/POS flow is demo-ready; authentication integration, testing, and deployment remain before final defense
11

## Slide 13
‹#›
Thank You!
12